Test Completion Report

1. Project Information:

- Project Name: Tricentis Demo Web Shop (Manual & Automation) + OpenCart Demo (Database) + Automation Exercise (API)

- Website: https://demowebshop.tricentis.com

https://automationexercise.com/api_List

https://demo.opencart.com/

- Test Team:

- Muhammad EmadEl-dien Ali

- Nourhan Ayman

- Ahmed Kamal

- Ali Ashour

- Moaz Elsayed

- Test Period: 14th of October 2025 – 14th of November 2025

2. Objective:

- Performed exploratory, and manual functional testing on (Authentication, Browsing & Searching, Product Interaction, Account Management, Checkout & Payment, Shopping Cart, and Contact & Info) on “Tricentis” website.

- Performed API testing on “Automation Exercise” website.

- Performed Database testing on “OpenCart Demo” website.

3. Scope of Testing:

- Functional testing of key areas: registration, login, product browsing, cart, checkout, and payment simulation.

- API Testing on all APIs in the API list.

- Database testing on key tables.

4. Test Summary:

- Manual:

  - Test Cases Planned: 285

  - Test Cases Executed: 230

  - Test Cases Passed: 193

  - Test Cases Failed: 10

  - Blocked/Not Run: 27

- API:

  - Test Cases Planned: 116

  - Test Cases Executed: 95

  - Test Cases Passed: 74

  - Test Cases Failed: 21

  - Blocked/Not Run: 0

- Database:

  - Test Cases Planned: 23

  - Test Cases Executed: 3

  - Test Cases Passed: 3

  - Test Cases Failed: 0

  - Blocked/Not Run: 0

5. Defect Summary:

- Manual:

  - Total Defects Found: 11

  - Critical: 3

  - High: 2

  - Medium: 4

  - Low: 2

- API:

  - Total Defects Found: 4

  - Critical: 2

  - High: 0

  - Medium: 1

  - Low: 1

- Database:

  - Total Defects Found: 0

  - Critical: 0

  - High: 0

  - Medium: 0

  - Low: 0

6. Key Findings:

## A. Major Issues in Authentication, Session Handling, and User Account Security (Manual & API)

Multiple defects indicate weaknesses in how the system manages authentication and session states.
 Examples include:

- Password updates not requiring reauthentication when “Remember Me” is active.

- Password changes allowed even when the new password is identical to the old one.

- Browser back button restoring authenticated sessions.

- API treating emails as case-sensitive, which is a security and usability flaw.

These issues collectively pose risks to account security and user privacy.

## B. Missing or Incorrect Validation Across UI Forms and APIs

Both the website and the API exhibit inadequate input validation.
 Examples:

- Registration proceeds even when mandatory fields (e.g., gender) are not selected.

- Contact Us form does not clear fields after submission and lacks proper UX behaviors.

- API endpoints accept illogical or improperly formatted data.

- GET User Detail API returns an incorrect response for invalid email formats.

This creates inconsistent behavior, poor data integrity, and an unreliable user experience.

## C. Incorrect or Incomplete System Responses (Manual & API)

Several defects show that the system does not produce expected feedback or correct response codes.
 Examples:

- “Forgot Password” returns success messages, but no actual email is sent.

- Registering an account with an already-existing email returns the wrong API response code.

- The newsletter subscription allows duplicate registrations with the same email.

- No loader on form submissions leads to uncertainty during asynchronous actions.

These issues reduce system trustworthiness and make error-handling difficult for users.

## D. Multiple UI/UX Defects on the Website’s Core Pages

The website’s visual and interactive elements have several missing or broken components.
 Examples include:

- “Add to Wishlist” button not appearing on the homepage.

- “Add to Compare” button not appearing on the homepage.

- The “Back” link in the checkout process fails to retain previously entered data.

These defects damage the usability of primary e-commerce workflows and negatively affect user navigation.

## E. Functional and Data Flow Inconsistencies Across Both Projects

Overall, the system exhibits:

- Missing validations

- Incorrect response behaviors

- Poor session handling

- Broken or missing UI elements

- Faulty user communication mechanisms (emails, loaders, feedback messages)

These findings highlight a need for stronger backend validation, improved UI feedback, and more robust authentication/session management practices.

7. Conclusion:

- Testing completed successfully based on the scope. Demo sites are functional but have known limitations due to being a public sandbox.